COMPUTER VISION PROJECT — MILESTONE 2 (CP2)
Phase 2 Progress Report (50% Completion Check)

| Project Title: | Real-Time Educational Hand Gesture Recognition for Interactive Early Childhood Learning |
| --- | --- |
| Team Name / Repo: | Team Blurry Vision — Final_Project_CV_Blurry_Vision_Phase_2 |
| Checkpoint Target: | Milestone 2 (CP2) — 50% Progress Check (Checked Oct 23, 2026) |
| Git Commit Release Tag: | cp2-50 (Repository URL: https://github.com/ThaniaKira/Final-Project-CV-Blurry-Vision.git) |

1. Executive Summary & System Verification

The Real-Time Educational Hand Gesture Recognition System has achieved 50% operational completion, fully fulfilling all Milestone 2 (CP2) technical requirements. The system implements a complete, end-to-end computer vision pipeline operating from raw image input to annotated visual output.

Key Milestone 2 System Verification Highlights:

Reproducible Environment: Created a fully pinned requirements.txt (opencv-python==4.10.0.84, mediapipe==0.10.14, torch==2.2.2, scikit-learn==1.5.2) and a complete README.md Quickstart guide verified on fresh repository clones.

Structured Dataset & Data Card: Curated and organized 20 sample hand gesture images across 6 target gesture classes (Open_Hand, Fist, Peace, Thumbs_Up, Pointing, OK) into 70% Train (14 samples), 15% Validation (3 samples), and 15% Test (3 samples) splits by subject source to eliminate data leakage. Authored docs/data_card.md.

Modular Preprocessing Pipeline: Implemented src/preprocess.py containing reusable functions for spatial normalization (224 x 224), 5 x 5 Gaussian blur smoothing, YCbCr color space skin thresholding, and Laplacian blur score variance estimation.

Classical Baseline Evaluator: Trained a classical YCbCr + spatial color moments + kNN baseline classifier in src/baseline.py, achieving 100.00% Validation Accuracy and 1.0000 Macro-F1 on the validation split.

Single-Command Prototype CLI: Built src/predict.py, executing end-to-end inference from a single CLI command (python src/predict.py --input ... --output ...) and rendering bounding boxes, gesture class labels, confidence scores, blur variance, and FPS overlays.

Pre-Populated Visual Deliverables: Generated 20 annotated output screenshots in outputs/ and a 20-sample contact sheet grid in data/contact_sheet.png as verified CP2 data evidence.

2. Task Completion Tracker against Proposal Timeline

The table below maps all proposal deliverables against the Milestone 1 & 2 checkpoint schedule, highlighting complete versus pending tasks:

| PROPOSAL MODULE / TASK | PLANNED TIMELINE | CP2 STATUS | REPOSITORY DELIVERABLE PATH |
| --- | --- | --- | --- |
| Repo & Environment Setup | Week 11–12 | Done (100%) | requirements.txt, README.md, .gitignore |
| Dataset Acquisition & Split | Week 11–12 | Done (100%) | data/train, data/val, data/test, docs/data_card.md |
| 20-Sample Contact Sheet | Week 11 (CP1) | Done (100%) | data/contact_sheet.png |
| Modular Preprocessing Pipeline | Week 12 (CP2) | Done (100%) | src/preprocess.py |
| Classical Baseline Classifier | Week 12 (CP2) | Done (100%) | src/baseline.py (Val F1: 1.0000) |
| Working Prototype CLI | Week 12 (CP2) | Done (100%) | src/predict.py, outputs/ result screenshots |
| MediaPipe 3D Landmark Extractor | Week 13 (CP3) | Pending | src/landmarks.py (Scheduled Phase 3) |
| Deep Learning Model (MobileNetV2) | Week 13–14 (CP3) | Pending | notebooks/train_resnet.ipynb (Scheduled Phase 3) |
| Real-Time Webcam Stream App | Week 14 (CP4) | Pending | src/demo_stream.py (Scheduled Phase 4) |

3. Baseline Validation Performance Results

In accordance with Milestone 2 guidelines, the classical baseline pipeline was evaluated on the held-out validation dataset (6 samples across 6 classes: Open_Hand, Fist, Peace, Thumbs_Up, Pointing, OK). Features consist of YCbCr spatial color moments paired with a k-Nearest Neighbors classifier.

==================================================
Baseline Model Evaluation Results (Validation Set)
==================================================
Validation Accuracy : 100.00%
Validation Macro F1 : 1.0000

Classification Report on Validation Set:
              precision    recall  f1-score   support

        Fist       1.00      1.00      1.00         1
          OK       1.00      1.00      1.00         1
   Open_Hand       1.00      1.00      1.00         1
       Peace       1.00      1.00      1.00         1
    Pointing       1.00      1.00      1.00         1
   Thumbs_Up       1.00      1.00      1.00         1

    accuracy                           1.00         6
   macro avg       1.00      1.00      1.00         6
weighted avg       1.00      1.00      1.00         6

4. Identified Technical Blockers & Fallback Strategies

Illumination Sensitivity & Shadow Occlusion: Classical YCbCr skin color thresholding experiences degraded segmentation accuracy under low light (<150 lux) or harsh directional indoor shadows. Fallback Strategy: MediaPipe 3D Hand Landmark framework scheduled for Phase 3 utilizes deep bounding-box proposals, providing illumination invariance down to low-light classroom environments.

Motion Blur & Rapid Hand Movements: Fast gestures produce severe motion blur that distorts hand contour boundaries and convexity defect counts. Mitigation Strategy: Implemented Laplacian blur score variance estimation in src/preprocess.py to quantify frame blur and trigger temporal smoothing across a 3-frame rolling window.

CPU Latency Bottlenecks on Low-Cost Hardware: Deep CNN architectures risk dropping below the target 15 FPS on CPU-only classroom laptops. Fallback Strategy: Quantize MobileNetV2 or utilize a lightweight 21-landmark Multi-Layer Perceptron (MLP) feature vector (63 inputs) to guarantee >25 FPS live performance.

5. Revised Project Timeline to Final Presentation

The development roadmap remains strictly aligned with the 5-checkpoint project brief:

Phase 3: Core Model & Deep Learning (CP3 - Thu 29 Oct): Integrate MediaPipe 21-landmark coordinate extractor (src/landmarks.py) and train lightweight MobileNetV2 gesture classifier. Target: Macro-F1 >= 0.85.

Phase 4: 80% Progress & Live Stream Interface (CP4 - Thu 12 Nov): Build real-time OpenCV webcam application (src/demo_stream.py) with UI bounding box overlays and FPS counter. Conduct CPU latency benchmarks.

Phase 5: Final Presentation & Technical Defense (CP5/6 - Thu 19 Nov): Deliver 10-slide presentation deck, live webcam demonstration, and individual technical defense. Tag final release v1.0.