MILESTONE 3 PROGRESS REPORT

Core Implementation & Testing • Milestone 3 (CP3)

| Project Title: | Real-Time Educational Hand Gesture Recognition for Interactive Early Childhood Learning |
| --- | --- |
| Team Name & Tag: | Blurry Vision ¦ Git Release Tag: cp3-core |
| Milestone Checkpoint: | Checkpoint 3 — Phase 3 of 5 (Core Implementation & Benchmarking) |

# 1. Executive Summary & Verification

This Milestone 3 Progress Report documents the end-to-end integration, benchmarking, error analysis, and testing of our core computer vision system for Real-Time Educational Hand Gesture Recognition. Operating across 6 target static hand gesture classes (Open Hand, Fist, Peace Sign, Thumbs Up, Pointing, and OK Sign), the system was evaluated against quantitative performance benchmarks defined in our original project proposal.

The primary method employs MediaPipe Hands 21 3D Hand Landmark Coordinate Extraction (63 spatial dimensions) coupled with an ensemble Random Forest classifier. On our held-out test split, the Core Landmark Model achieved 100.00% Classification Accuracy and a 1.0000 Macro F1-Score at an average inference speed of 18.92 ms per frame (52.9 FPS) on CPU-only laptop hardware, significantly outperforming our classical YCbCr skin-color baseline (66.67% accuracy, 39.7 FPS).

# 2. Task Completion Tracker against Proposal Timeline

| TASK NAME (FROM PROPOSAL) | OWNER | TIMELINE | STATUS | REPOSITORY ARTIFACT PATH |
| --- | --- | --- | --- | --- |
| Data Acquisition & 70/15/15 Split | Bulos | Week 11-12 | Done | data/train, data/val, data/test |
| Feasibility Spike Notebook | Bulos | Week 11 | Done | notebooks/01_feasibility_spike.ipynb |
| Classical Skin Baseline Model | Bulos | Week 12 | Done | src/baseline.py |
| MediaPipe Landmark Main Model | Ramos | Week 13 | Done | src/main_model.py |
| End-to-End Pipeline Runner | Ramos | Week 13 | Done | src/run.py (python src/run.py --input ...) |
| Benchmark & Evaluation Suite | Ramos | Week 13 | Done | src/evaluate.py, outputs/confusion_matrix.png |

# 3. Performance Benchmark & Method Comparison

The table below summarizes quantitative metrics produced by executing python src/evaluate.py on the locked test split, comparing our Classical Baseline against the Core Landmark Method:

| METRIC | CLASSICAL BASELINE | MEDIAPIPE MAIN METHOD | TARGET GOAL | STATUS |
| --- | --- | --- | --- | --- |
| Accuracy | 66.67% | 100.00% | >= 85.0% | Exceeds |
| Macro F1-Score | 0.5556 | 1.0000 | >= 0.8500 | Exceeds |
| Inference Latency | 25.17 ms/frame | 18.92 ms/frame | < 66.7 ms | Exceeds |
| Processing Speed | 39.7 FPS | 52.9 FPS | >= 15.0 FPS | Exceeds |

# 4. Error Analysis & Failure Gallery (10 Hard Cases)

To evaluate edge-case robustness, 10 challenging test samples were analyzed under adverse environmental conditions. The table below categorizes failure modes across 4 physical root causes:

| FAILURE GROUP / CAUSE | COUNT | PIPELINE IMPACT | ROOT CAUSE ANALYSIS |
| --- | --- | --- | --- |
| 1. Harsh Illumination & Shadows | 3 | False skin region fragmentation in baseline | Fixed YCbCr color thresholds fail when heavy shadows alter skin hue values. |
| 2. Severe Motion Blur | 3 | Landmark tracking jitter during rapid movement | High-velocity motion blurs finger boundary edges, dropping landmark regression confidence. |
| 3. Distance & Scale | 2 | Keypoint loss when hand is small (< 40x40 px) | Spatial resolution is insufficient to accurately resolve 21 individual 3D keypoints. |
| 4. Complex Background Clutter | 2 | False positive contours in classical baseline | Background furniture/desk materials matching skin tones create spurious contours. |

# 5. Targeted Improvement Plan for Phase 4 (CP4)

| IDENTIFIED FAILURE GROUP | PROPOSED ARCHITECTURAL CHANGE | EXPECTED METRIC IMPACT | TARGET DATE |
| --- | --- | --- | --- |
| 1. Illumination & Shadows | Apply CLAHE adaptive contrast normalization on LAB color space | +15% recall boost on low-light validation images | Week 14 |
| 2. Motion Blur | Implement Laplacian variance score filter to reject degraded frames | Eliminate jitter in live video stream predictions | Week 14 |
| 3. Video Stream Jitter | Apply a 5-frame exponential moving average temporal rolling window | Continuous video FPS stability >= 30.0 FPS | Week 14 |